# Test Strategy – OpenCart E-Commerce Application

Version: v1.0

Date: March 2025

Author: Nilava Pal

## 1. Introduction

OpenCart is an open-source e-commerce web application designed to manage online product catalogs, shopping cart operations, secure checkout, and order management.

This Test Strategy defines the structured QA approach to ensure reliability, usability, and functional stability of the OpenCart platform before release.

### 1.1 Purpose

The purpose of this Test Strategy is to define the overall testing approach for validating the OpenCart e-commerce application, ensuring functional correctness, stability across environments, and reliable regression validation before release.

## 2. Test Items

User Registration & Login Module

Product Search & Filtering

Product Details Page

Add to Cart Functionality

Shopping Cart Management

Checkout & Payment Workflow

Order Confirmation & History

Admin Panel – Product Management

API Endpoints (if applicable)

## 3. Features to be Tested

Account creation and authentication

Product listing and search functionality

Cart operations (add/remove/update)

Checkout and payment validation

Order confirmation and invoice generation

Admin CRUD operations

Error handling and edge-case validation

## 4. Features Not to be Tested

Performance and load testing

Security penetration testing

Accessibility compliance testing

Third-party payment provider internal logic

## 5. Testing Approach

Testing will follow STLC aligned with Agile SDLC methodology. Both manual and automated testing will be performed.

Functional Testing

Integration Testing

Regression Testing

Release Validation Testing

API Testing (REST-based endpoints)

UI Automation using Selenium WebDriver (Java)

API Automation using REST Assured

CI/CD integration via Jenkins

Version control via Git

## 6. Entry & Exit Criteria

Entry Criteria:

• Development completed and deployed to QA environment

• Unit testing completed successfully

• Test data prepared

Exit Criteria:

• All Critical (P1) test cases passed

• No open Severity 1 defects

• Regression suite executed successfully

• Test Summary Report approved

## 7. Test Deliverables

Test Plan

Test Cases (Manual & Automated)

Test Coverage Matrix

Automation Execution Report

Bug Reports

Test Summary Report

Release Validation Report

## 8. Risks and Mitigation

Payment gateway instability – Mitigation: Use sandbox environment

Cart data inconsistency – Mitigation: Database validation checks

Flaky automation scripts – Mitigation: Explicit waits and retry logic

Delayed bug fixes – Mitigation: Daily defect review meetings

## 9. Approvals

Test Manager

Product Owner

Development Manager

Project Manager